AQS Advantage Web UI

VBS to React Migration

Complete Changes Reference & Technical Walkthrough

Legacy Source: Main_ISLLSYS_20010101.vbs

~9,090 lines | 85 routines | 1 monolithic VBScript file

Target: aqs-web-ui (React 19 + Vite + TypeScript + Zustand + MUI 7)

July 2026

# 1. Executive Summary

The legacy Fulcrum / AQS Advantage application uses a single 9,090-line VBScript file (Main_ISLLSYS_20010101.vbs) as its "shell controller" — it runs once when the application opens and provides ALL shared services to every content page: navigation, command processing, security, focus management, dirty tracking, and UI lifecycle.

The React migration (aqs-web-ui) has already rebuilt the framework: routing, stores, schema-driven rendering, and server communication. What remains is implementing the BEHAVIORAL logic that the VBScript file controlled — the rules that make the application actually work for underwriters.

This document covers 31 new React files to create + 8 existing files to modify + 1 startup configuration = 40 total files touched.

## Coverage Numbers

| Category | Count | Status |
| --- | --- | --- |
| Total VBS routines | 85 | Fully analyzed |
| Already done by POC framework | 25 (29%) | Routes, stores, auth, rendering |
| Eliminated by SPA architecture | 19 (22%) | Frames, ActiveX, VBScript-only |
| Remaining to implement | 41 (49%) | This document covers these |

## Team's Recent Commit (885a1365)

On July 18, 2026, the team committed 11 file changes that add infrastructure our changes build on: combo-options-store, focus-store (basic version), SET_READONLY/SET_REQUIRED/SET_FOCUS/LOAD_GRID/CLEAR_GRID command verbs, and onFocus bindings in field-renderer. Our change set accounts for this — 3 files were revised to avoid overlap, 0 files were dropped.

# 2. The Big Picture — How Legacy Editing Works

To understand WHY these changes are needed, you need to understand the legacy editing loop. Every single data entry page in Fulcrum follows this exact cycle:

### Step 1: Page Opens (window_onload)

What happens: The VBS captures every field's initial value as a "pristine baseline." It checks the action mode (ADD/EDIT/INQUIRY) and sets the dirty flag accordingly. If ShowNextOnEdit is configured, it disables or hides the Next button. It resolves security permissions to hide/disable controls the user shouldn't see. It builds the breadcrumb from the tree ancestry.

React equivalent: pristine-store.ts captures baseline values. page-init-rules.ts handles the dirty flag and Next button. security-resolver.ts applies permissions. breadcrumb.tsx renders the path. use-page-init.ts orchestrates all of this per page load.

### Step 2: User Edits Fields (the edit loop)

What happens: On every keystroke, the VBS checks: did a required field go from empty to non-empty (or vice versa)? If so, it re-evaluates whether OK/Next should be enabled. If ANY field value changes, it latches the dirty flag to true (one-way — never goes back to false until save).

React equivalent: use-edit-loop.ts watches form values via react-hook-form's useWatch. On empty↔non-empty flips, it calls runRequiredGate() from required-gate.ts. On any change, it sets dataChanged=true via GlobalVarsStore.

### Step 3: User Tabs Out of a Field (focus exit)

What happens: This is the HEART of the legacy behavior. When the user tabs out of a field (blur/LostFocus), the VBS checks: did the value change from the pristine baseline? If yes AND the field has a "post-process action" configured in the schema, it makes a SERVER CALL. The server returns commands (SET_TEXT, SET_VALUE, NAVIGATE, DISPLAY_ERROR, etc.) that the VBS executes. This is how calculated fields update, validations run, and cascading changes happen — all triggered by tabbing out of a field.

React equivalent: use-focus-roundtrip.ts provides onFieldBlur and onFieldFocus. On blur: compares current value vs pristine baseline, if dirty + has postProcessAction → calls postEECall() via the ee-call.ts bridge → runs returned commands via handlerForBrowserCommands. On focus: captures new baseline + runs pre-process if configured.

### Step 4: User Tries to Leave (dirty guard)

What happens: If the user tries to navigate away or close the browser while dataChanged is true, the VBS intercepts with "You have unsaved changes. Are you sure?" If they confirm, it optionally sends a CANCEL beacon to the server to discard the pending transaction.

React equivalent: use-dirty-guard.ts handles beforeunload + React Router useBlocker. use-unload-cancel.ts sends the CANCEL beacon via navigator.sendBeacon on pagehide.

This 4-step cycle is the CORE of the application. Without it, the React app can render pages but cannot actually DO data entry. Priority 1 delivers this cycle.

# 3. Priority 1 — Core Edit Loop (6 new files)

These 6 files deliver the complete editing cycle described above. Without these, the React app can display pages but cannot do real data entry. Estimated ~250–300 lines total.

## 3.1 pristine-store.ts

| Attribute | Detail |
| --- | --- |
| React file | src/stores/pristine-store.ts |
| VBS routine | #77 SetInitialValueData (line 8292) + #55 SelectControlFocus (line 4903) |
| Lines of code | ~40 |

### What the Legacy VBS Does:

When a page loads, SetInitialValueData loops through every control on the form and stores its current value in an array called mvntInitialValue. This is the "pristine snapshot" — the original values before the user touches anything. Later, when the user tabs out of a field, SelectControlFocus compares the current value against this snapshot to determine if the field is "dirty" (changed). This is how the application knows whether to fire a server call on blur.

### What the React File Does:

A Zustand store with four actions: captureAll(values) stores every field's value at page load. capture(matchcode, value) updates a single field's baseline on focus. isDirty(matchcode, currentValue) returns true if the field changed. clear() resets on page unload. The static-renderer and dynamic-renderer call captureAll after computing default values.

### Why It Matters:

Without pristine tracking, the app cannot know which fields changed. The focus roundtrip (blur → server call) would fire on EVERY blur, not just when a value actually changed. This would flood the server with unnecessary calls and break the editing experience.

## 3.2 required-gate.ts

| Attribute | Detail |
| --- | --- |
| React file | src/utils/required-gate.ts |
| VBS routine | #48 SetRequiredControl (line 4217) + #49 CheckAllRequiredControls (line 4261) |
| Lines of code | ~45 |

### What the Legacy VBS Does:

CheckAllRequiredControls loops through every control that has required=true in its schema definition. For each one, it checks: is the value empty? If ANY required field is empty, it sets the OK button and NEXT button to disabled. The moment ALL required fields have values, it enables them. This runs on every keystroke via ControlInputCheck.

### What the React File Does:

Three functions: evaluateRequiredGate(fields, getValues) returns true/false. applyRequiredGate(fields, getValues) sets the disabled override on dtaOK/dtaNEXT via RuntimeOverrideStoreApi. runRequiredGate() combines both. Note: this only touches the "disabled" property — never "visible" — so it composes cleanly with ShowNextOnEdit rules that control visibility.

### Why It Matters:

This prevents users from saving incomplete records. In the legacy app, if you leave a required field blank, the OK button stays greyed out. Users rely on this visual feedback. Without the required gate, users could submit incomplete forms.

## 3.3 use-edit-loop.ts

| Attribute | Detail |
| --- | --- |
| React file | src/hooks/use-edit-loop.ts |
| VBS routine | #71 ControlInputCheck (line 7197) + #72 ControlInputChange (line 7267) |
| Lines of code | ~60 |

### What the Legacy VBS Does:

ControlInputCheck fires on every keystroke (KeyUp event). It does two things: (1) If the field that changed is a required field AND it just went from empty to non-empty (or vice versa), it re-runs CheckAllRequiredControls to update the OK/Next button state. (2) It sets mblnDataChanged = True — this is a one-way latch. Once any field changes, the dirty flag stays true until the page is saved or abandoned.

### What the React File Does:

A React hook that uses react-hook-form's useWatch to subscribe to all field values. It maintains a map of "was this field empty last time I checked?" When a required field flips between empty and non-empty, it calls runRequiredGate(). When ANY field changes value, it sets dataChanged=true. Exports an <EditLoopBridge fields={mergedFields} /> component that you mount with one line inside the FormProvider.

### Why It Matters:

This is the real-time responsiveness of the edit form. As the user types, buttons enable/disable, and the dirty flag latches. Without this, the form feels static — users can't tell whether they've filled in enough fields to save.

## 3.4 use-dirty-guard.ts

| Attribute | Detail |
| --- | --- |
| React file | src/hooks/use-dirty-guard.ts |
| VBS routine | #38 window_onbeforeunload (line 2876) |
| Lines of code | ~30 |

### What the Legacy VBS Does:

window_onbeforeunload is an IE event that fires when the user tries to close the browser or navigate away. The VBS checks: is mblnDataChanged true? Are there open child windows? If either is true, it shows "You have unsaved changes" and blocks navigation if the user clicks Cancel.

### What the React File Does:

Combines two mechanisms: (1) beforeunload event listener for browser close/tab close, and (2) React Router's useBlocker() for in-app navigation. Both read dataChanged from GlobalVarsStore. Shows window.confirm() dialog. If the user confirms leaving, clears the dirty flag. Mount once in the root layout.

### Why It Matters:

Data loss prevention. Without this, users can navigate away from a half-edited policy and lose all their work with no warning. This is a critical business requirement.

## 3.5 use-focus-roundtrip.ts

| Attribute | Detail |
| --- | --- |
| React file | src/hooks/use-focus-roundtrip.ts |
| VBS routine | #70 SelectControlFocus (line 7085) + #74 SelectControlExit (line 7477) |
| Lines of code | ~70 |

### What the Legacy VBS Does:

This is the HEART of the legacy editing system. SelectControlFocus fires when a user clicks into a field (GotFocus). It captures the field's current value as a new baseline. SelectControlExit fires when the user tabs/clicks out of a field (LostFocus). It compares the current value against the baseline. If different AND the field's schema declares a postProcessAction, it makes a server call (xmlServerCall). The server can return commands: SET_TEXT (update another field), SET_VALUE, DISPLAY_ERROR, NAVIGATE, etc. This is how calculated premiums update, address validation runs, and cascading field updates work.

### What the React File Does:

A hook returning { onFieldFocus, onFieldBlur }. onFieldFocus(matchcode, value): captures pristine baseline via PristineStoreApi.capture(), runs pre-process binding if schema declares one. onFieldBlur(matchcode, value): checks isDirty vs baseline, if dirty AND field has postProcessAction → calls postEECall() from the ee-call bridge → runs returned commands via handlerForBrowserCommands. Wire onto field-renderer's input onFocus/onBlur events.

### Why It Matters:

This is what makes "tab out of a field and something happens" work. Premium calculations, field validations, cascading updates — all of these depend on the focus roundtrip. Without it, the application is a static form that cannot validate or calculate anything until the user hits Save.

## 3.6 ee-call.ts

| Attribute | Detail |
| --- | --- |
| React file | src/services/ee-call.ts |
| VBS routine | Infrastructure (xmlServerCall / handlerForEEData) |
| Lines of code | ~35 |

### What the Legacy VBS Does:

In the legacy app, every server communication goes through two functions: handlerForEEData (builds the XML payload from the current form state) and xmlServerCall (posts it to the server and returns the response). These are deeply coupled to the VBScript runtime.

### What the React File Does:

A configurable bridge with ZERO coupling to the client branch's internals. You call configureEECall({ post, buildPayload }) once at app startup, passing the repo's real xmlServerCall and handlerForEEData functions. After that, postEECall(args) and postRaw(payload) work everywhere. Until configured, they warn in the console and no-op — the app still runs, just without server calls.

### Why It Matters:

This is the zero-risk bridge pattern. All 31 new files that need server calls go through this bridge. If the client branch's server communication functions have different signatures than what we expected from the photos, you only need to change the configure call in ONE place, not in 15 different files.

# 4. Priority 2 — Features (8 new files)

These deliver specific business features: security, delete operations, grid toolbar actions, modals, and the info button. Estimated ~350–450 lines total.

## 4.1 security-resolver.ts

| Attribute | Detail |
| --- | --- |
| React file | src/utils/security-resolver.ts |
| VBS routine | #45 SetControlAttributes (line 3830) + #58-61 GetSecurity* (line 5250+) |
| What VBS does | At page load, walks the permission tree for the current LOB/page. For each control, resolves visible/disabled/readonly from the permission node. Two modes: "allow" (missing node = fully allowed) and "deny" (missing = hidden+disabled). |
| What React does | resolveControlSecurity() returns { visible, disabled, readOnly } per control. applySecurityPolicy() loops all fields and sets RuntimeOverrideStore. Handles both flat-array and nested-object permission shapes. NOTE: This is different from the team's SET_READONLY/SET_REQUIRED commands — those are per-field from server responses; this is bulk permission resolution at page load. |

## 4.2 delete-action.ts

| Attribute | Detail |
| --- | --- |
| React file | src/features/tree/delete-action.ts |
| VBS routine | #19 tree_onDelete (line 1114) |
| What VBS does | User clicks Delete on a tree node: shows confirm dialog → posts DELETE to server → removes node from tree → refreshes parent branch → navigates to parent. |
| What React does | executeDeleteAction(nodeKey, { navigate }): confirmDialog() → postEECall → TreeStoreApi.removeNode → refetch parent branch → navigate to parent route. |

## 4.3 grid-actions.ts (revised)

| Attribute | Detail |
| --- | --- |
| React file | src/features/grid/grid-actions.ts |
| VBS routine | #66 ListButtonClick + #68 ListButtonOnClick |
| What VBS does | Grid toolbar actions: DELETE confirms first, NEXT loops over every selected row posting each to the server. |
| What React does | REVISED after team commit: row-click handling removed (team has it). Only executeGridAction() remains: DELETE → confirm → post each row; NEXT → post each selected row in sequence; runs returned commands after each. |

## 4.4 info-button.ts

| Attribute | Detail |
| --- | --- |
| React file | src/handlers/common/info-button.ts |
| VBS routine | #65 InfoButtonClick (line 6510) |
| What VBS does | Info/lookup button: reads calltype from button schema, posts to server, runs returned commands. |
| What React does | handlerForInfoButton(calltype, context): posts via postEECall, runs returned commands via handlerForBrowserCommands. |

## 4.5 deferred-navigation.ts

| Attribute | Detail |
| --- | --- |
| React file | src/utils/deferred-navigation.ts |
| VBS routine | #43 SetNextAction (line 3392) |
| What VBS does | Stashes a "next action" (navigation target) before a modal opens so it can execute AFTER the modal closes. |
| What React does | Self-contained micro-store: setNextAction(action, nodeKey) stashes, drainNextAction() returns and clears. Called from CLOSE_MODAL handler. |

## 4.6–4.8 Modals (3 files)

| React File | VBS Routine | Purpose |
| --- | --- | --- |
| features/modals/batch-edits-modal.tsx | #10 BatchEdits (line 574) | Batch edit dialog with table of batch edit rows |
| features/modals/conversion-report-modal.tsx | #11 ConversionReport (line 618) | Conversion report dialog, show-once per session |
| features/notes/notes-modal.tsx | #64 NotesButton (line 6445) | Notes list + add dialog (stub level) |

# 5. Priority 3 — Polish (12 new files)

These handle supporting functionality: document title, tree operations, toolbar, logout, and utility functions. Estimated ~300–400 lines total.

| React File | VBS Routine | What It Does |
| --- | --- | --- |
| hooks/use-document-title.ts | #17 SetFrameTitle | Sets document.title to "windowtitle - policyNumber - primaryInsured" |
| utils/node-key.ts | #36 ReplaceExpiredNumber + #23 | Replaces "EXPIRED" in nodeKey; extracts LOB code (BOP uses 4th/5th element) |
| utils/tree-actions.ts | #18, #34, #35, #84 | hasNode, selectNodeAndNavigate, updateNodeIcon, refetchBranch |
| utils/refresh-actions.ts | #4, #37 | clearActionMenus + refreshSearchPageLists |
| utils/app-logout.ts | #7, #8 | resetAllStores — clears session, global-vars, pristine, tree on logout |
| services/async-check.ts | #20 CheckForAsyncProcess | Pre-flight check: is a background process running on the server? |
| utils/show-zero-text.ts | #83 ShowZeroLabel | Combo empty-option label: "F"→null, "T"→"", else→the string |
| utils/confirm.ts | #42 (reused) | Awaitable window.confirm() wrapper; swappable to modal later |
| components/action-toolbar.tsx | #25, #41 | Reactive toolbar: buttons subscribe to runtime overrides for enable/disable/hide |
| components/ui/dual-list.tsx | #53 SelectionList | Available↔Selected transfer list with maxSelected limit |
| handlers/common/isllsys-handlers.ts | #15, #75, #43 | navigateBackToSearch, runXmlBrowserProcedures, onModalClosed |
| hooks/use-unload-cancel.ts | #39 CancelChanges | sendBeacon CANCEL on pagehide when dirty — server discards pending transaction |

# 6. Window_onload Set (5 new files)

These 5 files implement the Eebrowser.vbs window_onload gaps — the per-page initialization that runs every time a content page loads.

| React File | Gap | What It Does |
| --- | --- | --- |
| utils/page-init-rules.ts | E-GAP 1+2 | initDataChangedFlag(action): ADD→dirty=true, EDIT/INQUIRY→false. applyNextButtonRules(showNextOnEdit): "T"→disable Next, "F"→hide Next. |
| hooks/use-page-init.ts | E-GAP 1+2 | Hook that calls both rule functions per page load. Uses schema object identity as pageKey so it re-fires on navigation. |
| components/breadcrumb.tsx | E-GAP 3 + #30 | Tree-ancestry breadcrumb: Root > Branch > Current. Subscribes to TreeStore with selector hooks so it appears when the async tree loads. |
| hooks/use-page-load-timing.ts | E-GAP 7 | Measures navigation start → idle. Returns ms number displayed next to Logout in the header. |
| services/umbrella-status.ts | Main sub-gap | Umbrella mapping status check stub (returns early if policyId is "0"). |

# 7. Changes to Existing Files (8 files)

These are small, marked additions to files that already exist in the client repo. Each change is tagged with >>> GAP markers so you can find it in the reference files.

## 7.1 Focus-store — Additive Patch

The team created focus-store.ts in commit 885a1365 with basic pendingFocus support. We ADD pendingTab to it — needed for VBS routine #79 (SetControlFocus) where SET_FOCUS targets a control on a DIFFERENT tab. The tab must switch first, then the field gets focus.

## 7.2 static-renderer.tsx

Add usePageInit(showNextOnEdit, schema) call, <Breadcrumb /> component above the form, and PristineStoreApi.captureAll(defaultValues) after default values are computed. NOTE: Team already added isFirstRender guard (885a1365) — keep it, add ours alongside.

## 7.3 dynamic-renderer.tsx

Same as static-renderer minus the Breadcrumb: add usePageInit and captureAll.

## 7.4 tab-layout.tsx

Add initialTab/onTabClick props for tab preselection, Cancel focus on mount, and usePendingTab() subscriber to switch tab before focus.

## 7.5 header.tsx

Add usePageLoadTiming() hook and display "{timing}ms" next to the Logout button.

## 7.6 form-renderer.tsx

Mount <EditLoopBridge fields={mergedFields} /> inside the FormProvider. One line.

## 7.7 Root layout

Add three hook calls at the top of the component: useDirtyGuard(); useDocumentTitle(); useUnloadCancel();

## 7.8 field-renderer.tsx

Wire onFieldFocus/onFieldBlur from use-focus-roundtrip.ts onto the input's onFocus and onBlur events.

## 7.9 command.ts

Add two merge points: in CLOSE_MODAL branch, call onModalClosed() to execute deferred navigation. Add a DELETE verb case that calls executeDeleteAction().

# 8. One-Time Startup Configuration

In main.tsx (or root loader), configure the server communication bridge:

configureEECall({ post: xmlServerCall, buildPayload: handlerForEEData });

Until configured, all server-dependent features warn in console and no-op — the app runs either way. This means you can deploy the 31 new files immediately. The server calls only activate when you wire the bridge.

# 9. Integration Strategy

Each priority tier is independently deployable:

### Tier 1: Window_onload (5 files)

Zero risk. All new files, no conflicts with team's work. Delivers: breadcrumb, page timing, init rules. Can be deployed and tested TODAY.

### Tier 2: Core Edit Loop (6 files)

Medium effort. The 6 new files plus 4 merge points (renderers, form-renderer, field-renderer). Delivers: dirty tracking, required gate, focus roundtrip, dirty guard. Needs configureEECall wired to activate server calls.

### Tier 3: Features + Polish (20 files)

Can be done one file at a time in any order. Each feature is self-contained. Delete action, grid toolbar, modals, security, etc.

## Testing Checklist

| Test | Expected Result |
| --- | --- |
| Open an ADD-mode page | Dirty flag = true; EDIT/INQUIRY = false |
| EDIT page with ShowNextOnEdit="T" | Next button disabled |
| EDIT page with ShowNextOnEdit="F" | Next button hidden |
| Page with pathstart/pathend in schema | Breadcrumb appears above form |
| Leave a required field empty | OK and Next buttons greyed out |
| Fill all required fields | OK and Next buttons enable |
| Change a field and tab out | Server call fires (after configureEECall) |
| Navigate away from dirty page | Confirm dialog: "You have unsaved changes" |
| Navigate between pages | Millisecond timing appears next to Logout |
| Check browser tab title | Shows: windowtitle - policyNumber - insuredName |

# 10. File Location

All files are in the GitHub repo (harinadh70/POC):

main-isllsys-complete/changes/src/ — 31 new files (copy to client repo src/ at same paths)

main-isllsys-complete/changes/modified-reference/ — 4 complete reference files with >>> GAP markers

main-isllsys-complete/4_COMPLETE_CHANGES_REFERENCE.md — single-file quick reference (table format)

main-isllsys-complete/3_TEAM_COMMIT_ANALYSIS.md — analysis of team commit 885a1365 impact